## Slide 1: NSAC 15
Week 4 Project
By Azaaz Ashiq

## Slide 2: Introduction / Concept
Specification
OOP-based web application
Read through the spec
Looks at MVP, built from there
Concept
JIRA
Create a list called Electric Vehicle
CRUD required

## Slide 3: Sprint plan - JIRA https://azaazashiq.atlassian.net/jira/software/projects/NW4P/

## Slide 4: Consultant Journey

## Slide 5: CI - GitHub
Github - https://github.com/Azaaz123/NsacWeek4Project.git

## Slide 6: Testing
Tested as I went along - i.e. Test environment
Integration Test / Unit Test
83.9% achieved from integration test and Controller unit test
Service unit test outstanding

## Slide 7: Demo

## Slide 8: Sprint Review
Completed
Jira Board demo
In progress
Jira Board demo
Left Behind
Jira Board demo

## Slide 9: Sprint Retrospective
What didn’t go well
Creating the table within JS
What went well
API
  Enjoyed the creating and testing within eclipse.
  Testing in postman – small victories
Testing
  Seem to grasp this quickly
Front End
  Quick view, easy to format within CSS
  Like the split within JS CSS and HTML file
Documentation

## Slide 10: Conclusion